| Group No | 19 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Sportizza |  |  |  |  |
| Supervisor’s Name | Dr. Shiromi Arunatileka |  |  |  |  |
| Co-Supervisor’s Name | Mrs. Ishani Fonseka & Ms. Anjalee Devindi |  |  |  |  |
| Group Meeting Number | 11 | Date |  | 22/10/2021 |  |
| Summary of work carried out during last two weeks |  |  |  |  |  |
| - Preparation for the interim presentation. - Implementing Add timeslot validation with proper logic. - Testing the completed modules before interim presentation. - Included link to Payment gateway. |  |  |  |  |  |
| Individual Contribution for last two weeks |  |  |  |  |  |
| - Maneth Wijetunga | Getting ready for the interim presentation. Done with Update facility function and changing some parts of Visitor UI. Preparation of presentation slides |  |  |  |  |
| - Jonathan Dass | Getting ready for the interim presentation. Contribution to figure out validity in adding timeslot function. Testing modules before interim presentations. |  |  |  |  |
| - Bhashitha Ranasinghe | Started the of backend development module for customer. Contribution to figure out validity in adding timeslot function. Testing modules before interim presentations. |  |  |  |  |
| - Prasad Lakshan | Starting of backend development module for sports arena administration staff and booking handling staff, Finalized all the UIs. Testing modules before interim presentations. |  |  |  |  |
| Meeting outcomes |  |  |  |  |  |
| - Discussion on the interim presentation. (Time allocated for presentation and demonstrations, things to present, etc.) - Discussion on the plan for the next week and checking whether there are any dependencies. |  |  |  |  |  |
| Responsibilities Accepted by group members for the next two weeks |  |  |  |  |  |
| - Maneth Wijetunga | Getting ready for the interim presentation. Carrrying out the Facility removing and update functions for administration staff and implementing the add booking functions for administration staff. |  |  |  |  |
| - Jonathan Dass | Getting ready for the interim presentation. Getting started with admin’s remove and update FAQs, admin’s accepting sports arenas registration request function. |  |  |  |  |
| - Bhashitha Ranasinghe | Getting ready for the interim presentation. Customer’s rating function, customer’s link hsaring function and customer’s cancel booking function. |  |  |  |  |
| - Prasad Lakshan | Getting ready for the interim presentation. Edit arena profile function, changing the signup form to get an input from google map and add user function. |  |  |  |  |
| Any Other Notes |  |  |  |  |  |
| Attendance of the group members |  |  |  |  |  |
| Student Name |  |  | Index No. |  | Signature |
| - W. L. P. Maneth Wijetunga |  |  | 19001942 |  |  |
| - J. P. M. Dass |  |  | 19000286 |  |  |
| - H. B. S. Bhashitha Ranasinghe |  |  | 19001312 |  |  |
| - K. P. D. Prasad Lakshan |  |  | 19000782 |  |  |

Group Members: