| Group No | 19 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Sportizza |  |  |  |  |
| Supervisor’s Name | Dr. Shiromi Arunatileka |  |  |  |  |
| Co-Supervisor’s Name | Mrs. Ishani Fonseka & Ms. Anjalee Devindi |  |  |  |  |
| Group Meeting Number | 12 | Date |  | 08/11/2021 |  |
| Summary of work carried out during last two weeks |  |  |  |  |  |
| - Successfully facing the interim presentation. - Implementing remove facility and timeslot functions for administration staff and manager. - Implementing customer’s link sharing and rating functions. - Connected payment gateway to cart page. |  |  |  |  |  |
| Individual Contribution for last two weeks |  |  |  |  |  |
| - Maneth Wijetunga | Finishing the update facility and remove facility functions of administration staff. |  |  |  |  |
| - Jonathan Dass | Finishing the admin’s remove and admin’s accepting sports arenas registration request function. |  |  |  |  |
| - Bhashitha Ranasinghe | Finishing the Customer’s rating function and customer’s link sharing function, Connected payment gateway to the system. |  |  |  |  |
| - Prasad Lakshan | Finishing the edit arena profile function for manager, changing the signup form to get an input from google map and add user function. |  |  |  |  |
| Meeting outcomes |  |  |  |  |  |
| - Discussion of work remaining to be completed for each user in Sportizza. - Discussion on the plan for the next week and checking whether there are any dependencies. - Discussion on the feedbacks received in the interim presentation and how ot implement the suggestions. |  |  |  |  |  |
| Responsibilities Accepted by group members for the next two weeks |  |  |  |  |  |
| - Maneth Wijetunga | Finishing edit sports arena edit profile for administration staff, booking cancellation by administration staff, booking payment function by administration staff |  |  |  |  |
| - Jonathan Dass | Finishing admin’s FAQ remove function, admin’s view complaints and blacklisting sports arenas. |  |  |  |  |
| - Bhashitha Ranasinghe | Adding a calendar to customer booking page and displaying available timeslots in customer booking page |  |  |  |  |
| - Prasad Lakshan | Finishing booking cancellation for manager, deleting old bookings for manager and getting payment for manager. |  |  |  |  |
| Any Other Notes |  |  |  |  |  |
| Attendance of the group members |  |  |  |  |  |
| Student Name |  |  | Index No. |  | Signature |
| - W. L. P. Maneth Wijetunga |  |  | 19001942 |  |  |
| - J. P. M. Dass |  |  | 19000286 |  |  |
| - H. B. S. Bhashitha Ranasinghe |  |  | 19001312 |  |  |
| - K. P. D. Prasad Lakshan |  |  | 19000782 |  |  |

Group Members: