| Group No | 19 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Sportizza |  |  |  |  |
| Supervisor’s Name | Dr. Shiromi Arunatileka |  |  |  |  |
| Co-Supervisor’s Name | Mrs. Ishani Fonseka & Ms. Anjalee Devindi |  |  |  |  |
| Group Meeting Number | 14 | Date |  | 02/12/2021 |  |
| Summary of work carried out during last two weeks |  |  |  |  |  |
| - Checkout process for customer is done. - Refund process for customer is done. - Added notification to sports arena user’s functions such as adding timeslot, removing timeslot, emergency booking cancellation, facility deletion, facility adding, etc. - Completed admin’s analytics page with date selection functionality. |  |  |  |  |  |
| Individual Contribution for last two weeks |  |  |  |  |  |
| - Maneth Wijetunga | Finished adding notifications to add booking function, get payment function, remove booking, remove timeslot, remove facility, etc. for administration staff. |  |  |  |  |
| - Jonathan Dass | Finished admin’s analytics based on the date range selection and remove user function for admin. |  |  |  |  |
| - Bhashitha Ranasinghe | Finished customer’s checkout page and the refund process for customers. |  |  |  |  |
| - Prasad Lakshan | Finished remove timeslots and facility for manager and their respective notifications functions, finished manager’s analytics section with date range selection. |  |  |  |  |
| Meeting outcomes |  |  |  |  |  |
| - Figured out some issues with removing user function for manager and get cash payment function for manger. - Figuring out user profile update is not working for some reason (After adding new functionalities). - Discussed what changes we should make in the system to make it more usable and reliable. |  |  |  |  |  |
| Responsibilities Accepted by group members for the next two weeks |  |  |  |  |  |
| - Maneth Wijetunga | Start testing sports arena staff functions (manager’s administration staff and booking handling staff’s). |  |  |  |  |
| - Jonathan Dass | Going through progressive web application files such as manifest.json and sw.js |  |  |  |  |
| - Bhashitha Ranasinghe | Adding a calendar to customer booking page, solving the issue with user update profile action. |  |  |  |  |
| - Prasad Lakshan | Solving the issue with sports arena slideshows, solving the issue with get payment popup not working. |  |  |  |  |
| Any Other Notes |  |  |  |  |  |
| Attendance of the group members |  |  |  |  |  |
| Student Name |  |  | Index No. |  | Signature |
| - W. L. P. Maneth Wijetunga |  |  | 19001942 |  |  |
| - J. P. M. Dass |  |  | 19000286 |  |  |
| - H. B. S. Bhashitha Ranasinghe |  |  | 19001312 |  |  |
| - K. P. D. Prasad Lakshan |  |  | 19000782 |  |  |

Group Members: