| Group No | 19 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Sportizza |  |  |  |  |
| Supervisor’s Name | Dr. Shiromi Arunatileka |  |  |  |  |
| Co-Supervisor’s Name | Mrs. Ishani Fonseka & Ms. Anjalee Devindi |  |  |  |  |
| Group Meeting Number | 15 | Date |  | 17/12/2021 |  |
| Summary of work carried out during last two weeks |  |  |  |  |  |
| - Carrying out testing sports arena staff functions (manager’s administration staff and booking handling staff. - Finished preparing manifest.json file for progressive web application. - Adding a calendar to customer booking page. - Solved minor bugs figured out in the system. |  |  |  |  |  |
| Individual Contribution for last two weeks |  |  |  |  |  |
| - Maneth Wijetunga | Finished adding notifications to add booking function, get payment function, remove booking, remove timeslot, remove facility, etc. for administration staff. |  |  |  |  |
| - Jonathan Dass | Finished creating the manifest.json file for progressive web application. |  |  |  |  |
| - Bhashitha Ranasinghe | Added a calendar to customer booking page, solving the issue with user update profile action. |  |  |  |  |
| - Prasad Lakshan | Solved the issue with sports arena slideshows, solved the issue with get payment popup not working. |  |  |  |  |
| Meeting outcomes |  |  |  |  |  |
| - Figured out the importance of having a clean code in the maintenance phase. - Figure out few more logical errors in the system in delete time slot function and delete facility function. - Revised the project plan to finish the project by end of January. |  |  |  |  |  |
| Responsibilities Accepted by group members for the next two weeks |  |  |  |  |  |
| - Maneth Wijetunga | Carrying out testing sports arena staff functions (manager’s administration staff and booking handling staff’s), Starting to clean codes and adding comments for ease of maintenance. |  |  |  |  |
| - Jonathan Dass | Creating service worker file for progressive web application, Starting to clean codes and adding comments for ease of maintenance. |  |  |  |  |
| - Bhashitha Ranasinghe | Starting to clean codes and adding comments for ease of maintenance, Carrying out testing for customer’s functions. |  |  |  |  |
| - Prasad Lakshan | Starting to clean codes and adding comments for ease of maintenance, Carrying out testing process for system admin. |  |  |  |  |
| Any Other Notes |  |  |  |  |  |
| Attendance of the group members |  |  |  |  |  |
| Student Name |  |  | Index No. |  | Signature |
| - W. L. P. Maneth Wijetunga |  |  | 19001942 |  |  |
| - J. P. M. Dass |  |  | 19000286 |  |  |
| - H. B. S. Bhashitha Ranasinghe |  |  | 19001312 |  |  |
| - K. P. D. Prasad Lakshan |  |  | 19000782 |  |  |

Group Members: