| Group No | 19 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Sportizza |  |  |  |  |
| Supervisor’s Name | Dr. Shiromi Arunatileka |  |  |  |  |
| Co-Supervisor’s Name | Mrs. Ishani Fonseka |  |  |  |  |
| Group Meeting Number | 03 | Date |  | 27/06/2021 |  |
| Summary of work carried out during last two weeks |  |  |  |  |  |
| - Finishing the project proposal document of sportizza. - Starting the work on the presentation of Sportizza. - Start drawing the Entity Relationship diagram. - Addition of 2 new activities to the system. - Start creating the sequence diagrams for 2 actors (customers and admin). |  |  |  |  |  |
| Individual Contribution for last two weeks |  |  |  |  |  |
| - Maneth Wijetunga | Finalization and formatting of the project proposal document. Contribution to draw the Entity Relationship diagram for Sportizza. Basic presentation is made for Sportizza. |  |  |  |  |
| - Jonathan Dass | Initial Sequence diagrams for the admin are drawn. Wrote narratives 2 new activities for the admin and customer. |  |  |  |  |
| - Bhashitha Ranasinghe | Initial Sequence diagrams for the customer are drawn. 2 new activities were added to the use case diagram and the respective activity diagrams were drawn. |  |  |  |  |
| - Prasad Lakshan | Project proposal formatting. Contribution to draw the Entity Relationship diagram for Sportizza. Analyzing of a suitable architecture for Sportizza. |  |  |  |  |
| Meeting outcomes |  |  |  |  |  |
| - Discussion of changes required on the project proposal document (Ex: Proposal structure, format, diagram renaming, etc.) - Discussion of the component diagram and its components use in Sportizza. - Discussion of how to get started with preparing User Interfaces. |  |  |  |  |  |
| Responsibilities Accepted by group members for the next two weeks |  |  |  |  |  |
| - Maneth Wijetunga | To finalize the project proposal presentation, Start creating User Interfaces of visitor and customer. |  |  |  |  |
| - Jonathan Dass | To finalize sequence diagram with respect to the sports arena users and system admin, Start creating User Interfaces of system admin. |  |  |  |  |
| - Bhashitha Ranasinghe | To finalize sequence diagram with respect to the customers and design the system architecture, Start creating User Interfaces of sports arena users and customer. |  |  |  |  |
| - Prasad Lakshan | To finalize the ER Diagram of the entire system and design the system architecture, Start creating the User Interfaces of sports arena users. |  |  |  |  |
| Any Other Notes |  |  |  |  |  |
| Attendance of the group members |  |  |  |  |  |
| Student Name |  |  | Index No. |  | Signature |
| - W. L. P. Maneth Wijetunga |  |  | 19001942 |  |  |
| - J. P. M. Dass |  |  | 19000286 |  |  |
| - H. B. S. Bhashitha Ranasinghe |  |  | 19001312 |  |  |
| - K. P. D. Prasad Lakshan |  |  | 19000782 |  |  |

Group Members: