| Group No | 19 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Sportizza |  |  |  |  |
| Supervisor’s Name | Dr. Shiromi Arunatileka |  |  |  |  |
| Co-Supervisor’s Name | Mrs. Ishani Fonseka |  |  |  |  |
| Group Meeting Number | 04 | Date |  | 12/07/2021 |  |
| Summary of work carried out during last two weeks |  |  |  |  |  |
| - Finishing the project proposal presentation slides - Finishing the Entity Relationship diagram. - Starting of the ER diagram mapping. - User interface designs have been partly completed by the members actor-vise. (Maneth-visitor, Bhashitha- customer, Prasad-Sports arena staff, Jonathan- System Admin). |  |  |  |  |  |
| Individual Contribution for last two weeks |  |  |  |  |  |
| - Maneth Wijetunga | Finalization and formatting of the project proposal presentation. Contribution to finalize the Entity Relationship diagram for Sportizza. User |  |  |  |  |
| - Jonathan Dass | User Interface was partly designed for the system admin. Creation of flow charts for the presentation. |  |  |  |  |
| - Bhashitha Ranasinghe | User Interface was partly designed for the customer. Changes made on the design logo. |  |  |  |  |
| - Prasad Lakshan | Contribution to finalize the Entity Relationship diagram for Sportizza. User Interface for the Sports Arena Staff was partly designed. |  |  |  |  |
| Meeting outcomes |  |  |  |  |  |
| - Discussion of changes required on the User Interfaces for Customer, Visitor, Sports Arena staff and System Admin. - Discussions on certain UI objects aspects due to user experience concerns of the Sportizza site. - Finalization of the project proposal presentation. - Discussion of Project proposal presentation strategy. - Finalization of ER diagram and the assumptions. |  |  |  |  |  |
| Responsibilities Accepted by group members for the next two weeks |  |  |  |  |  |
| - Maneth Wijetunga | Finalize the visitors User interfaces. ER diagram mapping and class diagram for Sportizza. |  |  |  |  |
| - Jonathan Dass | Complete User Interfaces of system admin. Creation of database tables for the system. |  |  |  |  |
| - Bhashitha Ranasinghe | Finalize the customer User interfaces. Creation of database tables for the system. |  |  |  |  |
| - Prasad Lakshan | Finalize the sports arena staff User interfaces. ER diagram mapping and class diagram for Sportizza. |  |  |  |  |
| Any Other Notes |  |  |  |  |  |
| Attendance of the group members |  |  |  |  |  |
| Student Name |  |  | Index No. |  | Signature |
| - W. L. P. Maneth Wijetunga |  |  | 19001942 |  |  |
| - J. P. M. Dass |  |  | 19000286 |  |  |
| - H. B. S. Bhashitha Ranasinghe |  |  | 19001312 |  |  |
| - K. P. D. Prasad Lakshan |  |  | 19000782 |  |  |

Group Members: