| Group No | 19 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Sportizza |  |  |  |  |
| Supervisor’s Name | Dr. Shiromi Arunatileka |  |  |  |  |
| Co-Supervisor’s Name | Mrs. Ishani Fonseka |  |  |  |  |
| Group Meeting Number | 06 | Date |  | 10/08/2021 |  |
| Summary of work carried out during last two weeks |  |  |  |  |  |
| - Creation of database table via phpMyAdmin. - Finalizing the component diagram. - Start drawing the class diagram. - Structuring the files as per MVC architecture. - User interface designs have been partly carried out by the members actor-vise. (Maneth-visitor, Bhashitha- customer, Prasad-Sports arena staff, Jonathan- System Admin). |  |  |  |  |  |
| Individual Contribution for last two weeks |  |  |  |  |  |
| - Maneth Wijetunga | User interface modification of the visitors’ views, Contribution to create database structure of Sportizza. |  |  |  |  |
| - Jonathan Dass | User Interface was partly designed for the system admin, Contribution to create database structure of Sportizza, Contribution for class diagram. |  |  |  |  |
| - Bhashitha Ranasinghe | User Interface was partly designed for the customer. Contribution to create the database of Sportizza and creation of class diagram. |  |  |  |  |
| - Prasad Lakshan | User Interface for the Sports Arena Staff was partly designed. Finalizations of the component diagram for Sportizza. Contribution to create the database. |  |  |  |  |
| Meeting outcomes |  |  |  |  |  |
| - Discussion of changes required on the User Interfaces for Customer, Visitor, Sports Arena staff and System Admin. - Discussions on the component diagram and the class diagrams. - Discussion of security aspects such as hash user authentication, login procedure, etc. - Couldn’t do much work over the last 2 weeks as 2 of our group members were infected with a virus flu. |  |  |  |  |  |
| Responsibilities Accepted by group members for the next two weeks |  |  |  |  |  |
| - Maneth Wijetunga | Preparation of the SRS document, finish the database structures |  |  |  |  |
| - Jonathan Dass | Complete User Interfaces of system admin. Build the system architecture diagram. |  |  |  |  |
| - Bhashitha Ranasinghe | Finalize the customer User interfaces for customer. Finalize the class diagram for Sportizza. |  |  |  |  |
| - Prasad Lakshan | Finalize the sports arena staff User interfaces. File structuring and routing for Sportizza. |  |  |  |  |
| Any Other Notes |  |  |  |  |  |
| Attendance of the group members |  |  |  |  |  |
| Student Name |  |  | Index No. |  | Signature |
| - W. L. P. Maneth Wijetunga |  |  | 19001942 |  |  |
| - J. P. M. Dass |  |  | 19000286 |  |  |
| - H. B. S. Bhashitha Ranasinghe |  |  | 19001312 |  |  |
| - K. P. D. Prasad Lakshan |  |  | 19000782 |  |  |

Group Members: