| Group No | 19 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Sportizza |  |  |  |  |
| Supervisor’s Name | Dr. Shiromi Arunatileka |  |  |  |  |
| Co-Supervisor’s Name | Mrs. Ishani Fonseka & Ms. Anjalee Devindi |  |  |  |  |
| Group Meeting Number | 09 | Date |  | 23/09/2021 |  |
| Summary of work carried out during last two weeks |  |  |  |  |  |
| - Finalisation of SRS document. - Working on the all the user interface pages (Ex: Booking handling Page, Sports Arena Staff Pages, Admin’s managing pages, login pages, signup pages, etc.) - Font end validation for the user login and signup pages. - Completion of customer User Interfaces and login and signup UIs. - Working on the other user interfaces (Making them responsive). |  |  |  |  |  |
| Individual Contribution for last two weeks |  |  |  |  |  |
| - Maneth Wijetunga | Contribution to create the user interfaces for sports arena staff, login-signup page. Contribution to modify the database structure of Sportizza. Drew some state transition diagrams. Contribution to finalize the SRS. |  |  |  |  |
| - Jonathan Dass | Worked on Admin’s user interfaces and related aspects. Including charts for admin and manager of sports arenas. Drew some sequence diagrams. |  |  |  |  |
| - Bhashitha Ranasinghe | Contribution for making the top nav bar for Sportizza. Drew the class diagram. Drew some state transition diagrams. |  |  |  |  |
| - Prasad Lakshan | Contribution to make the user interfaces responsive or sports arena staff & visitor. Contribution to finalize the SRS. |  |  |  |  |
| Meeting outcomes |  |  |  |  |  |
| - Discussion of changes required on the User Interfaces for Customer, Visitor, Sports Arena staff and System Admin. - Discussion on improving the user experience aspect of Sportizza. - Discussion of the progress so far and plan to complete the UIs. |  |  |  |  |  |
| Responsibilities Accepted by group members for the next two weeks |  |  |  |  |  |
| - Maneth Wijetunga | Working on the final round of UIs, entering proper data for the database, OTP code validation, Finalize the signup page. |  |  |  |  |
| - Jonathan Dass | Including the charts for admin and sports arena manager user interfaces, including downloadable library. |  |  |  |  |
| - Bhashitha Ranasinghe | Starting of backend development module for customer, and sports arena manager. Contribution to finalize the login page backend with session management. |  |  |  |  |
| - Prasad Lakshan | Starting of backend development module for sports arena administration staff and booking handling staff, Working on the final round of UIs. |  |  |  |  |
| Any Other Notes |  |  |  |  |  |
| Attendance of the group members |  |  |  |  |  |
| Student Name |  |  | Index No. |  | Signature |
| - W. L. P. Maneth Wijetunga |  |  | 19001942 |  |  |
| - J. P. M. Dass |  |  | 19000286 |  |  |
| - H. B. S. Bhashitha Ranasinghe |  |  | 19001312 |  |  |
| - K. P. D. Prasad Lakshan |  |  | 19000782 |  |  |

Group Members: