| Group No | 19 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Sportizza |  |  |  |  |
| Supervisor’s Name | Dr. Shiromi Arunatileka |  |  |  |  |
| Co-Supervisor’s Name | Mrs. Ishani Fonseka |  |  |  |  |
| Group Meeting Number | 01 | Date |  | 02/06/2021 |  |
| Summary of work carried out during last two weeks |  |  |  |  |  |
| - Finalization on a feasible idea to carry out the project. - Scope Identification. - Partially done with Requirement Gathering Phase. - Project planning and work breakdown among members. - Finalizing of the use case diagram. |  |  |  |  |  |
| Individual Contribution for last two weeks |  |  |  |  |  |
| - Maneth Wijetunga | Scope Identification, project planning and contributing to part of the use case diagram. |  |  |  |  |
| - Jonathan Dass | Scope identification and requirement gathering and contributing to part of the use case diagram. |  |  |  |  |
| - Bhashitha Ranasinghe | Scope identification, Requirement gathering, Finalizing the use case diagram. |  |  |  |  |
| - Prasad Lakshan | Scope identification, requirement gathering and contribution to the use case diagrams. |  |  |  |  |
| Meeting outcomes |  |  |  |  |  |
| - Work plan and the project timeline. - Feasibility of the project idea. - Which technologies to be used to carry out the project: Finalized to carry out a progressive web app for the project. - Discussion of critical requirements of the system and agreeing upon them. - Discussion of any changes required on the use case diagram. |  |  |  |  |  |
| Responsibilities Accepted by group members for the next two weeks |  |  |  |  |  |
| - Maneth Wijetunga | To write the narratives with respected to the allocated actor, carry out the feasibility study and to create the project proposal presentation. |  |  |  |  |
| - Johnathan Dass | To write the narratives with respected to the allocated actor, create the google form survey to identify any other functional requirements which have not been identified in the initial phase. |  |  |  |  |
| - Bhashitha Ranasinghe | To write the narratives with respected to the allocated actor, create a logo and to finalize the activity diagrams and ER Diagrams. |  |  |  |  |
| - Prasad Lakshan | To write the narratives with respected to the allocated actor, create the component diagram and ER Diagrams |  |  |  |  |
| Any Other Notes |  |  |  |  |  |
| Attendance of the group members |  |  |  |  |  |
| Student Name |  |  | Index No. |  | Signature |
| - W. L. P. Maneth Wijetunga |  |  | 19001942 |  |  |
| - J. P. M. Dass |  |  | 19000286 |  |  |
| - H. B. S. Bhashitha Ranasinghe |  |  | 19001312 |  |  |
| - K. P. D. Prasad Lakshan |  |  | 19000782 |  |  |

Group Members: