|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Group No** | 19 | | | | |
| **Project Title** | Sportizza | | | | |
| **Supervisor’s Name** | Dr. Shiromi Arunatileka | | | | |
| **Co-Supervisor’s Name** | Mrs. Ishani Fonseka & Ms. Anjalee Devindi | | | | |
| **Group Meeting Number** | 10 | **Date** | | 06/10/2021 | |
| **Summary of work carried out during last two weeks** | | | | | |
| 1. OTP code validation. 2. Finishing up the Signup Validation. 3. Finished all users’ User Interfaces (Admin’s Customer, Manager, Administration Staff, Booking Handling Staff). 4. Basic SELECT queries for all the users and 2 INSERT queries for all the users. 5. Included Charts for Admin and Sports arena manager. | | | | | |
| **Individual Contribution for last two weeks** | | | | | |
| 1. Maneth Wijetunga | Worked on the final round of UIs, entered proper data for the database, OTP code validation, Finalized the signup page. | | | | |
| 1. Jonathan Dass | Included the charts for admin and sports arena manager user interfaces, including downloadable library. | | | | |
| 1. Bhashitha Ranasinghe | Started the of backend development module for customer, and sports arena manager. Contribution to finalize the login page backend with session management. | | | | |
| 1. Prasad Lakshan | Starting of backend development module for sports arena administration staff and booking handling staff, Working on the final round of UIs. | | | | |
| **Meeting outcomes** | | | | | |
| * Discussion on the interim presentation. * Discussion on changes required on SELECT queries and INSERT queries. * Discussion on the future plan to finish the project as quickly as possible. | | | | | |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | |
| 1. Maneth Wijetunga | Getting ready for the interim presentation. Starting off with other SQL queries for the visitor and manager. | | | | |
| 1. Jonathan Dass | Getting ready for the interim presentation. Getting started with other SQL queries for Admin and the notifications class. | | | | |
| 1. Bhashitha Ranasinghe | Getting ready for the interim presentation. Getting started with the remaining SQL queries of customer and booking handling staff. | | | | |
| 1. Prasad Lakshan | Getting ready for the interim presentation. Getting started with the remaining SQL queries of booking handling staff and administration staff. | | | | |
| **Any Other Notes** | | | | | |
|  | | | | | |
| **Attendance of the group members** | | | | | |
| **Student Name** | | | **Index No.** | | **Signature** |
| 1. W. L. P. Maneth Wijetunga | | | 19001942 | | A picture containing text, sign, dark  Description automatically generated |
| 1. J. P. M. Dass | | | 19000286 | | Text, letter  Description automatically generated |
| 1. H. B. S. Bhashitha Ranasinghe | | | 19001312 | | A picture containing arrow  Description automatically generated |
| 1. K. P. D. Prasad Lakshan | | | 19000782 | | Text, letter  Description automatically generated |

Group Members:

