|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Group No** | 19 | | | | |
| **Project Title** | Sportizza | | | | |
| **Supervisor’s Name** | Dr. Shiromi Arunatileka | | | | |
| **Co-Supervisor’s Name** | Mrs. Ishani Fonseka & Ms. Anjalee Devindi | | | | |
| **Group Meeting Number** | 11 | **Date** | | 22/10/2021 | |
| **Summary of work carried out during last two weeks** | | | | | |
| 1. Preparation for the interim presentation. 2. Implementing Add timeslot validation with proper logic. 3. Testing the completed modules before interim presentation. 4. Included link to Payment gateway. | | | | | |
| **Individual Contribution for last two weeks** | | | | | |
| 1. Maneth Wijetunga | Getting ready for the interim presentation. Done with Update facility function and changing some parts of Visitor UI. Preparation of presentation slides | | | | |
| 1. Jonathan Dass | Getting ready for the interim presentation. Contribution to figure out validity in adding timeslot function. Testing modules before interim presentations. | | | | |
| 1. Bhashitha Ranasinghe | Started the of backend development module for customer. Contribution to figure out validity in adding timeslot function. Testing modules before interim presentations. | | | | |
| 1. Prasad Lakshan | Starting of backend development module for sports arena administration staff and booking handling staff, Finalized all the UIs. Testing modules before interim presentations. | | | | |
| **Meeting outcomes** | | | | | |
| * Discussion on the interim presentation. (Time allocated for presentation and demonstrations, things to present, etc.) * Discussion on the plan for the next week and checking whether there are any dependencies. | | | | | |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | |
| 1. Maneth Wijetunga | Getting ready for the interim presentation. Carrrying out the Facility removing and update functions for administration staff and implementing the add booking functions for administration staff. | | | | |
| 1. Jonathan Dass | Getting ready for the interim presentation. Getting started with admin’s remove and update FAQs, admin’s accepting sports arenas registration request function. | | | | |
| 1. Bhashitha Ranasinghe | Getting ready for the interim presentation. Customer’s rating function, customer’s link hsaring function and customer’s cancel booking function. | | | | |
| 1. Prasad Lakshan | Getting ready for the interim presentation. Edit arena profile function, changing the signup form to get an input from google map and add user function. | | | | |
| **Any Other Notes** | | | | | |
|  | | | | | |
| **Attendance of the group members** | | | | | |
| **Student Name** | | | **Index No.** | | **Signature** |
| 1. W. L. P. Maneth Wijetunga | | | 19001942 | | A picture containing text, sign, dark  Description automatically generated |
| 1. J. P. M. Dass | | | 19000286 | | Text, letter  Description automatically generated |
| 1. H. B. S. Bhashitha Ranasinghe | | | 19001312 | | A picture containing arrow  Description automatically generated |
| 1. K. P. D. Prasad Lakshan | | | 19000782 | | Text, letter  Description automatically generated |

Group Members:

