|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Group No** | 19 | | | | |
| **Project Title** | Sportizza | | | | |
| **Supervisor’s Name** | Dr. Shiromi Arunatileka | | | | |
| **Co-Supervisor’s Name** | Mrs. Ishani Fonseka & Ms. Anjalee Devindi | | | | |
| **Group Meeting Number** | 12 | **Date** | | 08/11/2021 | |
| **Summary of work carried out during last two weeks** | | | | | |
| 1. Successfully facing the interim presentation. 2. Implementing remove facility and timeslot functions for administration staff and manager. 3. Implementing customer’s link sharing and rating functions. 4. Connected payment gateway to cart page. | | | | | |
| **Individual Contribution for last two weeks** | | | | | |
| 1. Maneth Wijetunga | Finishing the update facility and remove facility functions of administration staff. | | | | |
| 1. Jonathan Dass | Finishing the admin’s remove and admin’s accepting sports arenas registration request function. | | | | |
| 1. Bhashitha Ranasinghe | Finishing the Customer’s rating function and customer’s link sharing function, Connected payment gateway to the system. | | | | |
| 1. Prasad Lakshan | Finishing the edit arena profile function for manager, changing the signup form to get an input from google map and add user function. | | | | |
| **Meeting outcomes** | | | | | |
| * Discussion of work remaining to be completed for each user in Sportizza. * Discussion on the plan for the next week and checking whether there are any dependencies. * Discussion on the feedbacks received in the interim presentation and how ot implement the suggestions. | | | | | |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | |
| 1. Maneth Wijetunga | Finishing edit sports arena edit profile for administration staff, booking cancellation by administration staff, booking payment function by administration staff | | | | |
| 1. Jonathan Dass | Finishing admin’s FAQ remove function, admin’s view complaints and blacklisting sports arenas. | | | | |
| 1. Bhashitha Ranasinghe | Adding a calendar to customer booking page and displaying available timeslots in customer booking page | | | | |
| 1. Prasad Lakshan | Finishing booking cancellation for manager, deleting old bookings for manager and getting payment for manager. | | | | |
| **Any Other Notes** | | | | | |
|  | | | | | |
| **Attendance of the group members** | | | | | |
| **Student Name** | | | **Index No.** | | **Signature** |
| 1. W. L. P. Maneth Wijetunga | | | 19001942 | | A picture containing text, sign, dark  Description automatically generated |
| 1. J. P. M. Dass | | | 19000286 | | Text, letter  Description automatically generated |
| 1. H. B. S. Bhashitha Ranasinghe | | | 19001312 | | A picture containing arrow  Description automatically generated |
| 1. K. P. D. Prasad Lakshan | | | 19000782 | | Text, letter  Description automatically generated |

Group Members:

