|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Group No** | 19 | | | | |
| **Project Title** | Sportizza | | | | |
| **Supervisor’s Name** | Dr. Shiromi Arunatileka | | | | |
| **Co-Supervisor’s Name** | Mrs. Ishani Fonseka & Ms. Anjalee Devindi | | | | |
| **Group Meeting Number** | 13 | **Date** | | 22/11/2021 | |
| **Summary of work carried out during last two weeks** | | | | | |
| 1. Implementing view available timeslots section for all users. 2. Implementing admin’s analytics function with date range selections. 3. Handling the issue with user images. 4. Cart page for sports arena staff is done. | | | | | |
| **Individual Contribution for last two weeks** | | | | | |
| 1. Maneth Wijetunga | Finished edit sports arena edit profile for administration staff, booking cancellation by administration staff, booking payment function by administration staff | | | | |
| 1. Jonathan Dass | Finished admin’s FAQ remove function, admin’s view complaints and blacklisting sports arenas. | | | | |
| 1. Bhashitha Ranasinghe | Handling the issue with user images, displaying available timeslots in customer booking page, starting refund process for customer. | | | | |
| 1. Prasad Lakshan | Finished booking cancellation for manager, deleting old bookings for manager and getting payment for manager. | | | | |
| **Meeting outcomes** | | | | | |
| * Discussion of adding notifications to functions such as add facility, add timeslot, remove timeslot, remove bookings, etc. * Figuring out some logical errors in the system. (Ex: If. A facility is deleted, its timeslots are no longer available, similarly for timeslots). * Figuring out the requirement to send booking confirmation SMS to the users who are not registered in the system (visitors). | | | | | |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | |
| 1. Maneth Wijetunga | Finishing adding notifications to add booking function, get payment function, remove booking, remove timeslot, remove facility, etc. for administration staff. | | | | |
| 1. Jonathan Dass | Finishing admin’s analytics based on the date range selection, Finishing remove user function for admin. | | | | |
| 1. Bhashitha Ranasinghe | Adding a calendar to customer booking page, finishing customer’s checkout page, finishing refund process. | | | | |
| 1. Prasad Lakshan | Finishing remove timeslots and facility for manager and their respective notifications functions, finishing manager’s analytics section with date range selection. | | | | |
| **Any Other Notes** | | | | | |
|  | | | | | |
| **Attendance of the group members** | | | | | |
| **Student Name** | | | **Index No.** | | **Signature** |
| 1. W. L. P. Maneth Wijetunga | | | 19001942 | | A picture containing text, sign, dark  Description automatically generated |
| 1. J. P. M. Dass | | | 19000286 | | Text, letter  Description automatically generated |
| 1. H. B. S. Bhashitha Ranasinghe | | | 19001312 | | A picture containing arrow  Description automatically generated |
| 1. K. P. D. Prasad Lakshan | | | 19000782 | | Text, letter  Description automatically generated |

Group Members:

