|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Group No** | 19 | | | | |
| **Project Title** | Sportizza | | | | |
| **Supervisor’s Name** | Dr. Shiromi Arunatileka | | | | |
| **Co-Supervisor’s Name** | Mrs. Ishani Fonseka & Ms. Anjalee Devindi | | | | |
| **Group Meeting Number** | 14 | **Date** | | 02/12/2021 | |
| **Summary of work carried out during last two weeks** | | | | | |
| 1. Checkout process for customer is done. 2. Refund process for customer is done. 3. Added notification to sports arena user’s functions such as adding timeslot, removing timeslot, emergency booking cancellation, facility deletion, facility adding, etc. 4. Completed admin’s analytics page with date selection functionality. | | | | | |
| **Individual Contribution for last two weeks** | | | | | |
| 1. Maneth Wijetunga | Finished adding notifications to add booking function, get payment function, remove booking, remove timeslot, remove facility, etc. for administration staff. | | | | |
| 1. Jonathan Dass | Finished admin’s analytics based on the date range selection and remove user function for admin. | | | | |
| 1. Bhashitha Ranasinghe | Finished customer’s checkout page and the refund process for customers. | | | | |
| 1. Prasad Lakshan | Finished remove timeslots and facility for manager and their respective notifications functions, finished manager’s analytics section with date range selection. | | | | |
| **Meeting outcomes** | | | | | |
| * Figured out some issues with removing user function for manager and get cash payment function for manger. * Figuring out user profile update is not working for some reason (After adding new functionalities). * Discussed what changes we should make in the system to make it more usable and reliable. | | | | | |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | |
| 1. Maneth Wijetunga | Start testing sports arena staff functions (manager’s administration staff and booking handling staff’s). | | | | |
| 1. Jonathan Dass | Going through progressive web application files such as manifest.json and sw.js | | | | |
| 1. Bhashitha Ranasinghe | Adding a calendar to customer booking page, solving the issue with user update profile action. | | | | |
| 1. Prasad Lakshan | Solving the issue with sports arena slideshows, solving the issue with get payment popup not working. | | | | |
| **Any Other Notes** | | | | | |
|  | | | | | |
| **Attendance of the group members** | | | | | |
| **Student Name** | | | **Index No.** | | **Signature** |
| 1. W. L. P. Maneth Wijetunga | | | 19001942 | | A picture containing text, sign, dark  Description automatically generated |
| 1. J. P. M. Dass | | | 19000286 | | Text, letter  Description automatically generated |
| 1. H. B. S. Bhashitha Ranasinghe | | | 19001312 | | A picture containing arrow  Description automatically generated |
| 1. K. P. D. Prasad Lakshan | | | 19000782 | | Text, letter  Description automatically generated |

Group Members:

