|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Group No** | 19 | | | | |
| **Project Title** | Sportizza | | | | |
| **Supervisor’s Name** | Dr. Shiromi Arunatileka | | | | |
| **Co-Supervisor’s Name** | Mrs. Ishani Fonseka & Ms. Anjalee Devindi | | | | |
| **Group Meeting Number** | 15 | **Date** | | 17/12/2021 | |
| **Summary of work carried out during last two weeks** | | | | | |
| 1. Carrying out testing sports arena staff functions (manager’s administration staff and booking handling staff. 2. Finished preparing manifest.json file for progressive web application. 3. Adding a calendar to customer booking page. 4. Solved minor bugs figured out in the system. | | | | | |
| **Individual Contribution for last two weeks** | | | | | |
| 1. Maneth Wijetunga | Finished adding notifications to add booking function, get payment function, remove booking, remove timeslot, remove facility, etc. for administration staff. | | | | |
| 1. Jonathan Dass | Finished creating the manifest.json file for progressive web application. | | | | |
| 1. Bhashitha Ranasinghe | Added a calendar to customer booking page, solving the issue with user update profile action. | | | | |
| 1. Prasad Lakshan | Solved the issue with sports arena slideshows, solved the issue with get payment popup not working. | | | | |
| **Meeting outcomes** | | | | | |
| * Figured out the importance of having a clean code in the maintenance phase. * Figure out few more logical errors in the system in delete time slot function and delete facility function. * Revised the project plan to finish the project by end of January. | | | | | |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | |
| 1. Maneth Wijetunga | Carrying out testing sports arena staff functions (manager’s administration staff and booking handling staff’s), Starting to clean codes and adding comments for ease of maintenance. | | | | |
| 1. Jonathan Dass | Creating service worker file for progressive web application, Starting to clean codes and adding comments for ease of maintenance. | | | | |
| 1. Bhashitha Ranasinghe | Starting to clean codes and adding comments for ease of maintenance, Carrying out testing for customer’s functions. | | | | |
| 1. Prasad Lakshan | Starting to clean codes and adding comments for ease of maintenance, Carrying out testing process for system admin. | | | | |
| **Any Other Notes** | | | | | |
|  | | | | | |
| **Attendance of the group members** | | | | | |
| **Student Name** | | | **Index No.** | | **Signature** |
| 1. W. L. P. Maneth Wijetunga | | | 19001942 | | A picture containing text, sign, dark  Description automatically generated |
| 1. J. P. M. Dass | | | 19000286 | | Text, letter  Description automatically generated |
| 1. H. B. S. Bhashitha Ranasinghe | | | 19001312 | | A picture containing arrow  Description automatically generated |
| 1. K. P. D. Prasad Lakshan | | | 19000782 | | Text, letter  Description automatically generated |

Group Members:

