|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Group No** | 19 | | | | |
| **Project Title** | Sportizza | | | | |
| **Supervisor’s Name** | Dr. Shiromi Arunatileka | | | | |
| **Co-Supervisor’s Name** | Mrs. Ishani Fonseka | | | | |
| **Group Meeting Number** | 03 | **Date** | | 27/06/2021 | |
| **Summary of work carried out during last two weeks** | | | | | |
| 1. Finishing the project proposal document of sportizza. 2. Starting the work on the presentation of Sportizza. 3. Start drawing the Entity Relationship diagram. 4. Addition of 2 new activities to the system. 5. Start creating the sequence diagrams for 2 actors (customers and admin). | | | | | |
| **Individual Contribution for last two weeks** | | | | | |
| 1. Maneth Wijetunga | Finalization and formatting of the project proposal document. Contribution to draw the Entity Relationship diagram for Sportizza. Basic presentation is made for Sportizza. | | | | |
| 1. Jonathan Dass | Initial Sequence diagrams for the admin are drawn. Wrote narratives 2 new activities for the admin and customer. | | | | |
| 1. Bhashitha Ranasinghe | Initial Sequence diagrams for the customer are drawn. 2 new activities were added to the use case diagram and the respective activity diagrams were drawn. | | | | |
| 1. Prasad Lakshan | Project proposal formatting. Contribution to draw the Entity Relationship diagram for Sportizza. Analyzing of a suitable architecture for Sportizza. | | | | |
| **Meeting outcomes** | | | | | |
| * Discussion of changes required on the project proposal document (Ex: Proposal structure, format, diagram renaming, etc.) * Discussion of the component diagram and its components use in Sportizza. * Discussion of how to get started with preparing User Interfaces. | | | | | |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | |
| 1. Maneth Wijetunga | To finalize the project proposal presentation, Start creating User Interfaces of visitor and customer. | | | | |
| 1. Jonathan Dass | To finalize sequence diagram with respect to the sports arena users and system admin, Start creating User Interfaces of system admin. | | | | |
| 1. Bhashitha Ranasinghe | To finalize sequence diagram with respect to the customers and design the system architecture, Start creating User Interfaces of sports arena users and customer. | | | | |
| 1. Prasad Lakshan | To finalize the ER Diagram of the entire system and design the system architecture, Start creating the User Interfaces of sports arena users. | | | | |
| **Any Other Notes** | | | | | |
|  | | | | | |
| **Attendance of the group members** | | | | | |
| **Student Name** | | | **Index No.** | | **Signature** |
| 1. W. L. P. Maneth Wijetunga | | | 19001942 | | A picture containing text, sign, dark  Description automatically generated |
| 1. J. P. M. Dass | | | 19000286 | | Text, letter  Description automatically generated |
| 1. H. B. S. Bhashitha Ranasinghe | | | 19001312 | |  |
| 1. K. P. D. Prasad Lakshan | | | 19000782 | | Text, letter  Description automatically generated |

Group Members:

