|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Group No** | 19 | | | | |
| **Project Title** | Sportizza | | | | |
| **Supervisor’s Name** | Dr. Shiromi Arunatileka | | | | |
| **Co-Supervisor’s Name** | Mrs. Ishani Fonseka | | | | |
| **Group Meeting Number** | 06 | **Date** | | 10/08/2021 | |
| **Summary of work carried out during last two weeks** | | | | | |
| 1. Creation of database table via phpMyAdmin. 2. Finalizing the component diagram. 3. Start drawing the class diagram. 4. Structuring the files as per MVC architecture. 5. User interface designs have been partly carried out by the members actor-vise.   (Maneth-visitor, Bhashitha- customer, Prasad-Sports arena staff, Jonathan- System Admin). | | | | | |
| **Individual Contribution for last two weeks** | | | | | |
| 1. Maneth Wijetunga | User interface modification of the visitors’ views, Contribution to create database structure of Sportizza. | | | | |
| 1. Jonathan Dass | User Interface was partly designed for the system admin, Contribution to create database structure of Sportizza, Contribution for class diagram. | | | | |
| 1. Bhashitha Ranasinghe | User Interface was partly designed for the customer. Contribution to create the database of Sportizza and creation of class diagram. | | | | |
| 1. Prasad Lakshan | User Interface for the Sports Arena Staff was partly designed. Finalizations of the component diagram for Sportizza. Contribution to create the database. | | | | |
| **Meeting outcomes** | | | | | |
| * Discussion of changes required on the User Interfaces for Customer, Visitor, Sports Arena staff and System Admin. * Discussions on the component diagram and the class diagrams. * Discussion of security aspects such as hash user authentication, login procedure, etc. * Couldn’t do much work over the last 2 weeks as 2 of our group members were infected with a virus flu. | | | | | |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | |
| 1. Maneth Wijetunga | Preparation of the SRS document, finish the database structures | | | | |
| 1. Jonathan Dass | Complete User Interfaces of system admin. Build the system architecture diagram. | | | | |
| 1. Bhashitha Ranasinghe | Finalize the customer User interfaces for customer. Finalize the class diagram for Sportizza. | | | | |
| 1. Prasad Lakshan | Finalize the sports arena staff User interfaces. File structuring and routing for Sportizza. | | | | |
| **Any Other Notes** | | | | | |
|  | | | | | |
| **Attendance of the group members** | | | | | |
| **Student Name** | | | **Index No.** | | **Signature** |
| 1. W. L. P. Maneth Wijetunga | | | 19001942 | | A picture containing text, sign, dark  Description automatically generated |
| 1. J. P. M. Dass | | | 19000286 | | Text, letter  Description automatically generated |
| 1. H. B. S. Bhashitha Ranasinghe | | | 19001312 | |  |
| 1. K. P. D. Prasad Lakshan | | | 19000782 | | Text, letter  Description automatically generated |

Group Members:

