|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Group No** | 19 | | | | |
| **Project Title** | Sportizza | | | | |
| **Supervisor’s Name** | Dr. Shiromi Arunatileka | | | | |
| **Co-Supervisor’s Name** | Mrs. Ishani Fonseka | | | | |
| **Group Meeting Number** | 07 | **Date** | | 23/08/2021 | |
| **Summary of work carried out during last two weeks** | | | | | |
| 1. Modification of the ER Diagram. 2. Mapping of the modified ER Diagram. 3. Entering of foreign key relationships to the database 4. Working on the all the user interface pages (Ex: Booking handling Page, Sports Arena Staff Pages, Admin’s managing pages, login pages, etc.) 5. Finish Creating file routing with MVC architecture. 6. Creating System Architecture Diagram for Sportizza. | | | | | |
| **Individual Contribution for last two weeks** | | | | | |
| 1. Maneth Wijetunga | Contribution to create the user interfaces for sports arena staff, customer booking, login-signup page. Contribution to enter foreign keys for database structure of Sportizza. Contribution to the system architecture diagram. | | | | |
| 1. Jonathan Dass | Contribution to enter foreign keys for database structure of Sportizza. Entering of raw data to database tables. Contribution to the system architecture diagram. | | | | |
| 1. Bhashitha Ranasinghe | Contribution to create the user interfaces responsive for sports arena staff, customer booking, login-signup page. Contribution to enter foreign keys for database structure of Sportizza. | | | | |
| 1. Prasad Lakshan | Contribution to make the user interfaces responsive or sports arena staff, customer booking, login-signup page. Contribution to enter foreign keys for database structure of Sportizza. | | | | |
| **Meeting outcomes** | | | | | |
| * Discussion of changes required on the User Interfaces for Customer, Visitor, Sports Arena staff and System Admin. * Review of the ER Diagram of Sportizza. * Database Review and identified some mistakes. * Allocation of workload for the next 2 weeks. | | | | | |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | |
| 1. Maneth Wijetunga | Working on completing the user interfaces of admin and sports arena staff. Adding required files to make it a Progressive Web application | | | | |
| 1. Jonathan Dass | Complete User Interfaces of system admin. Build the system architecture diagram. | | | | |
| 1. Bhashitha Ranasinghe | Finalize the pending User Interfaces of Customer and other users. | | | | |
| 1. Prasad Lakshan | Working on making the user interfaces responsive, login and signup validation. | | | | |
| **Any Other Notes** | | | | | |
|  | | | | | |
| **Attendance of the group members** | | | | | |
| **Student Name** | | | **Index No.** | | **Signature** |
| 1. W. L. P. Maneth Wijetunga | | | 19001942 | | A picture containing text, sign, dark  Description automatically generated |
| 1. J. P. M. Dass | | | 19000286 | | Text, letter  Description automatically generated |
| 1. H. B. S. Bhashitha Ranasinghe | | | 19001312 | |  |
| 1. K. P. D. Prasad Lakshan | | | 19000782 | | Text, letter  Description automatically generated |

Group Members:

