|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Group No** | 19 | | | | |
| **Project Title** | Sportizza | | | | |
| **Supervisor’s Name** | Dr. Shiromi Arunatileka | | | | |
| **Co-Supervisor’s Name** | Mrs. Ishani Fonseka & Ms. Anjalee Devindi | | | | |
| **Group Meeting Number** | 09 | **Date** | | 23/09/2021 | |
| **Summary of work carried out during last two weeks** | | | | | |
| 1. Finalisation of SRS document. 2. Working on the all the user interface pages (Ex: Booking handling Page, Sports Arena Staff Pages, Admin’s managing pages, login pages, signup pages, etc.) 3. Font end validation for the user login and signup pages. 4. Completion of customer User Interfaces and login and signup UIs. 5. Working on the other user interfaces (Making them responsive). | | | | | |
| **Individual Contribution for last two weeks** | | | | | |
| 1. Maneth Wijetunga | Contribution to create the user interfaces for sports arena staff, login-signup page. Contribution to modify the database structure of Sportizza. Drew some state transition diagrams. Contribution to finalize the SRS. | | | | |
| 1. Jonathan Dass | Worked on Admin’s user interfaces and related aspects. Including charts for admin and manager of sports arenas. Drew some sequence diagrams. | | | | |
| 1. Bhashitha Ranasinghe | Contribution for making the top nav bar for Sportizza. Drew the class diagram. Drew some state transition diagrams. | | | | |
| 1. Prasad Lakshan | Contribution to make the user interfaces responsive or sports arena staff & visitor. Contribution to finalize the SRS. | | | | |
| **Meeting outcomes** | | | | | |
| * Discussion of changes required on the User Interfaces for Customer, Visitor, Sports Arena staff and System Admin. * Discussion on improving the user experience aspect of Sportizza. * Discussion of the progress so far and plan to complete the UIs. | | | | | |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | |
| 1. Maneth Wijetunga | Working on the final round of UIs, entering proper data for the database, OTP code validation, Finalize the signup page. | | | | |
| 1. Jonathan Dass | Including the charts for admin and sports arena manager user interfaces, including downloadable library. | | | | |
| 1. Bhashitha Ranasinghe | Starting of backend development module for customer, and sports arena manager. Contribution to finalize the login page backend with session management. | | | | |
| 1. Prasad Lakshan | Starting of backend development module for sports arena administration staff and booking handling staff, Working on the final round of UIs. | | | | |
| **Any Other Notes** | | | | | |
|  | | | | | |
| **Attendance of the group members** | | | | | |
| **Student Name** | | | **Index No.** | | **Signature** |
| 1. W. L. P. Maneth Wijetunga | | | 19001942 | | A picture containing text, sign, dark  Description automatically generated |
| 1. J. P. M. Dass | | | 19000286 | | Text, letter  Description automatically generated |
| 1. H. B. S. Bhashitha Ranasinghe | | | 19001312 | | A picture containing arrow  Description automatically generated |
| 1. K. P. D. Prasad Lakshan | | | 19000782 | | Text, letter  Description automatically generated |

Group Members:

